How to organise your work more efficiently?
- Project Management
- Team Work
- Efficincy
- Results
- Allowing for feedback
- ?AGILE??

---
SCRUM

---
SCRUM
Agile Proj. Management framework: allows for feedback and continuous improvements + potential demo product at every stage.
Allows for: Transparency, inspection, adaptation

---
TEAM
Prod. Owner sets goals
Team Members (commit to objs)
SCRUM Master: point of contact for blockages
5 Values:
- Commitment
- Courage
- Focus
- Openness
- Respect

---
Process
- SPRINT(2 wks): proj is split into different stages
- SPRINT PLANNING: team selects which items to work on (prod. Owner doesn't interefere)
- DAILY STAND-UP (15mins):
  - What did you do yesterday?
  - What are you working on today?
  - Any blockages?
- SPRINT DEMO: features are shown to stakeholders
- Sprint RETROSPECTIVE:
  - What worked well?
  - What did NOT work well?
  - What should be improved?
Sprint Product is incremented into the Final Product